## Slide 1: Week 7 Updates: SolidWorks DFM Plug-In
Ruoyu Song
Dr. Cassandra Telenko
Aniruddh Marellapudi

## Slide 2: Updates from Week 7
Added more SculptPrint automation
Began design of researcher feedback UI
Set up test-laptop

## Slide 6
ME Tag: 02279
One of Two Personal Machines
Citrix Receiver logged into ME-VXL-M60
Save result (png) on personal machine
SolidWorks window running Ruoyu’s experiment
SSH/SFTP

## Slide 7: Next Steps
Continue work on SculptPrint interface by building functionality of the researcher UI
Keep documenting everything + make installation report
  This will be a LaTex write-up
Make guide for tutorial part

## Slide 8: Project Decisions
Need a proper name and description to display in SolidWorks
Need to determine ideal instructions for message-box prompts
Need to choose message prompts when user hovers over info buttons

## Slide 9: Problems List and Solution
AngelSix Add-In Installer returns with an error
  The add-in installer runs RegAsm.exe to register your plug-in’s .dll
  Can debug manually
  cd C:\Windows\Microsoft.NET\Framework64\v4.0.30319
  RegAsm.exe /codebase "C:\Users\Aniruddh\Desktop\solidworks-api-develop\Tutorials\DynamicReload\DynamicReload\bin\Debug\DynamicReload.dll"

## Slide 10: Problems List and Solution (Cont’d)
Packages downloaded from GitHub do not compile because Dna.Framework is not a valid namespace
  Dna.Framework, also written by AngelSix, is a NuGet package
  NuGet is a free, open-source package manager in Visual Studio
  Make sure this package is properly installed (with dependencies) for each solution

## Slide 11: Problems List and Solution (Cont’d)
Make sure SolidWorks Interop files (SolidWorks Native API) have the same version as those referenced by AngelSix API
AngelSix API uses .NET Framework 4.7.1, so make sure this is consistent with your solution

## Slide 12: Problems List and Solution (Cont’d)
Installing add-in shows too many Command Manager Items
Renaming the project when you have a Command Manager Item plug-in causes this
Have not found the fix so far
Possible walk-around: clone the project, and export a new .dll

## Slide 13: Problems List and Solution (Cont’d)
SculptPrint Best Practices
Orient part with respect to the standard origin in CAD (SolidWorks)
Then when exporting as .STL, click options, and check “Do not translate STL output data to positive space”
Fixturing the part in SculptPrint now becomes very easy, as the coordinates defined in CAD should exactly transfer over to SculptPrint

## Slide 14: Problems List and Solution (Cont’d)
NuGet SolidDna package was installed but the blue NuGet package icon is not showing up under project references
  Try reinstalling, then close Visual Studio, then open Visual Studio