## Slide 1: Week 8 Updates: SolidWorks DFM Plug-In
Ruoyu Song
Dr. Cassandra Telenko
Aniruddh Marellapudi

## Slide 2: Updates from Week 9
Added SFTP (SSH or secure file transfer protocol) file transfer capability between researcher and experiment machines
  Still need to make this seemless
  Need to integrate SculptPrint Script (can execute PowerShell script within C#)
Researcher feedback app built to run on VM
  Thus, the researcher machine becomes the VM
  Can use any computer than can run the citrix receiver

## Slide 3: Tradeoffs
SFTP log in takes ~1 second. FTP log in is faster
FTP involved no encryption. SFTP encrypts everything (downloads, uploads, login username) using a cryptographic private/public key pair
If speed really becomes an issue, we can easily revert to FTP

## Slide 4
Experiment Laptop
(ME Tag: 02279)
Researcher Machine
Citrix Receiver logged into ME-VXL-M60
Runs automated SculptPrint script
Researcher Feedback app
Produces DFM feedback result (png)
SolidWorks window running Ruoyu’s experiment
SFTP
SFTP
SFTP-enabled webhost
(marellapudi.com)

## Slide 5: Next Steps
Finish SculptPrint interface
  Finalize communication between experiment laptop and researcher machine
  Conduct test run of experiment work flow to determine bugs
Make installation report and comment all code
  This will be a word write-up
Make guide for tutorial part (pawn piece)

## Slide 6: Project Decisions
Need a proper name and description to display in SolidWorks
Need to determine ideal instructions for message-box prompts
Need to choose message prompts when user hovers over info buttons

## Slide 7: Problems List and Solution
AngelSix Add-In Installer returns with an error
  The add-in installer runs RegAsm.exe to register your plug-in’s .dll
  Can debug manually
  cd C:\Windows\Microsoft.NET\Framework64\v4.0.30319
  RegAsm.exe /codebase "C:\Users\Aniruddh\Desktop\solidworks-api-develop\Tutorials\DynamicReload\DynamicReload\bin\Debug\DynamicReload.dll"

## Slide 8: Problems List and Solution (Cont’d)
Packages downloaded from GitHub do not compile because Dna.Framework is not a valid namespace
  Dna.Framework, also written by AngelSix, is a NuGet package
  NuGet is a free, open-source package manager in Visual Studio
  Make sure this package is properly installed (with dependencies) for each solution

## Slide 9: Problems List and Solution (Cont’d)
Make sure SolidWorks Interop files (SolidWorks Native API) have the same version as those referenced by AngelSix API
AngelSix API uses .NET Framework 4.7.1, so make sure this is consistent with your solution

## Slide 10: Problems List and Solution (Cont’d)
Installing add-in shows too many Command Manager Items
Renaming the project when you have a Command Manager Item plug-in causes this
Have not found the fix so far
Possible walk-around: clone the project, and export a new .dll

## Slide 11: Problems List and Solution (Cont’d)
SculptPrint Best Practices
Orient part with respect to the standard origin in CAD (SolidWorks)
Then when exporting as .STL, click options, and check “Do not translate STL output data to positive space”
Fixturing the part in SculptPrint now becomes very easy, as the coordinates defined in CAD should exactly transfer over to SculptPrint

## Slide 12: Problems List and Solution (Cont’d)
NuGet SolidDna package was installed but the blue NuGet package icon is not showing up under project references
  Try reinstalling, then close Visual Studio, then open Visual Studio